Project Roadmap: Cloud-Native Discord Event Notification Bot

Overview
This project aims to design, develop, and deploy a Discord bot that automatically retrieves and posts upcoming events from the ActivateUTS and CareerHub website. Beyond basic functionality, the project will evolve into a fully cloud-native, production-grade service with CI/CD pipelines, Infrastructure as Code (IaC), containerization, monitoring, and security best practices.
The final deliverable will serve as both a functional product for end-users and a demonstrable DevOps engineering portfolio piece.

Phase 0 – Project Scaffolding

- Create a GitHub repository (uts-event-bot).

- Define branching strategy: main (production) / dev (development).

- Set up issue tracking and project board (To Do / In Progress / Done).

- Draft initial README with:

  - Project goal and scope

  - Tech stack

  - Development roadmap

Phase 1 – Minimum Viable Product (MVP)

Goal: A basic Discord bot running locally with one command.

Tasks:

- Implement /ping → pong slash command.

- Use .env file for token management (python-dotenv).

- Run bot locally and confirm connection to Discord server.

Phase 2 – Web Scraper Integration

Goal: Fetch and parse event data from ActivateUTS.

Tasks:

- Implement a scraper to extract event data from ActivateUTS.

- Support pagination to capture all available events.

- Standardize data format into JSON for downstream processing.

Phase 3 – Scheduled Event Notifications

Goal: Automate weekly event announcements.

Tasks:

- Implement APScheduler to run every Sunday.

- Fetch events for the upcoming Monday–Sunday range.

- Format data into a rich embed message for Discord.

- Post to a dedicated announcement channel.

Phase 4 – Containerization & Testing

Goal: Package the application for consistent deployment.

Tasks:

- Create Dockerfile and docker-compose.yaml.

- Add unit tests with pytest and linting (ruff or flake8).

- Organize code into modular structure (bot/, crawler/, utils/).

Phase 5 – Continuous Integration (CI)

Goal: Automate build and test processes.

Tasks:

- Set up GitHub Actions workflows:

  - On Pull Request: Run lint and unit tests.

  - On main branch merge: Build and push Docker image to GitHub Container Registry (GHCR) or AWS ECR.

Phase 6 – Infrastructure as Code (IaC)

Goal: Automate cloud resource provisioning.

Tasks:

- Use AWS CDK or Terraform to provision:

  - ECS Fargate or AWS Lambda

  - S3 for storage (if needed)

  - CloudWatch for logs and metrics

- Store secrets in AWS Secrets Manager or SSM Parameter Store.

Phase 7 – Continuous Deployment (CD)

Goal: Automate deployments to production.

Tasks:

- Configure GitHub Actions for deployment:

  - ECS: Rolling updates with new Docker images.

  - Lambda: Update function code via AWS CLI.

Phase 8 – Observability & Monitoring

Goal: Enable production-grade monitoring and alerting.

Tasks:

- Set up CloudWatch dashboards for:

  - Error counts

  - Event processing rates

- Configure alerts (SNS → Discord webhook) for failures.

- Implement structured logging for easier troubleshooting.

Phase 9 – Security Hardening & Quality

Goal: Ensure operational resilience and maintainability.

Tasks:

- Enforce IAM least privilege policies.

- Implement retries with exponential backoff in the scraper.

- Add rate limiting to avoid anti-scraping blocks.

- Create operational documentation:

  - Deployment guide

  - Incident response procedures

  - Postmortem template

Tech Stack:

- Languages: Python, Bash

- Frameworks/Libraries: discord.py, APScheduler, requests, python-dotenv

- Infrastructure: AWS ECS/Lambda, S3, CloudWatch, Secrets Manager

- Automation: AWS CDK/Terraform, GitHub Actions

- Containerization: Docker, docker-compose

- Monitoring: AWS CloudWatch, Discord webhooks

Deliverables:

- Functional, cloud-hosted Discord bot.

- Fully automated CI/CD pipeline.

- Infrastructure as Code templates.

- Monitoring dashboards and alerting.

- Project documentation (README, architecture diagram, runbook).